Lori Porter Mobile Applications
Master Audit & Quality Report

Audit Overview: Complete visual, functional, and structural audit of the Lori Porter Mobile App Figma design file (QsEWyPnIi7uV3DyU7otSUR) against the 3 target mobile applications (apps/admin, apps/customer, apps/dealer).

1. Admin Application Audit (apps/admin)

Executive Screen Completion Metric

Figma Screen Coverage: 100% Implemented (Every single screen from the Figma design exists in the Admin application).

Primary Focus Area: Resolving UI/UX quality deficits, iconography mismatches, text sizing, and responsiveness errors.

Core Issues & Required Fixes in Admin Application

1. Iconography Mismatches (Requires Figma SVG Replacement)

Issue: Standard/alternative Material icons (Icons.*) were used across the codebase instead of the exact custom SVG vector assets designed in Figma.

Icon Mismatch Rate: 70% to 75% of icons require replacement with Figma SVG assets.

2. Text Sizing & Font Scaling Issues

Issue: Text sizing across Admin views (labels, card subtitles, badge text, table data) is poorly scaled and inconsistent with the Figma medium body typography.

Fix Required: Adjust font size tokens and line height scale factors in text_styles.dart to match Figma text hierarchies.

3. Widespread Layout Overflows (RenderFlex Overflowed)

Issue: Multiple Admin screens trigger runtime RenderFlex overflowed by xx pixels errors due to hardcoded container heights and tight row/column constraints.

Fix Required: Refactor static layouts to use flexible flexbox wrappers (Flexible, Expanded, SingleChildScrollView).

4. Device Responsiveness & Layout Fitting

Issue: Layouts fail to adapt smoothly across varying phone resolutions, resulting in clipped content or misaligned alignment boxes.

Fix Required: Implement dynamic ScreenUtil scaling and responsive breakpoints.

2. Customer Application Audit (apps/customer)

Executive Screen Completion Metric

Figma Screen Coverage: 20% Implemented (~80% of Customer App screens are missing in code).

Status: Early Development (Severe Feature Gaps)

Missing Core User Flows in Codebase

Checkout & Confirmation: Buttons like Buy Now or Checkout tap to dead ends. No checkout_view.dart exists in apps/customer.

Shopping Cart: Add Cart & Empty Cart shopping cart views are missing.

Make Offer Flow: Make offer & Make and offer submission screens are missing.

My Wallet & Financial Payouts: Wallet, Add Funds, and Withdraw modules are completely missing.

Order History & Tracking: Order History and Order Track views are missing.

Inbox & Direct Messaging: Chats and Chat direct messaging views are missing.

Event Details: Clicking any event on the All Events list does not open an event details view.

Quality & Fidelity Issues in Customer Application

1. Inconsistent Text Sizing & Font Scaling

Issue: Text sizing is inconsistent across implemented screens—in some places text is too large, while in other places text is too small to be legible.

Fix Required: Re-scale font sizing across apps/customer text components to match Figma font hierarchies.

2. Iconography Mismatches (Requires Figma SVG Replacement)

Issue: The Customer App relies on generic Flutter Material icons (Icons.*) instead of custom Figma vector SVG icons.

Icon Mismatch Rate: 40% to 45% of icons require replacement with Figma SVG assets.

3. Layout Overflows (RenderFlex Overflowed)

Issue: Implemented Customer screens contain layout overflow issues, though substantially less severe than in the Admin application.

Fix Required: Refactor fixed container heights to dynamic scroll wrappers and flexible flexboxes.

3. Dealer Application Audit (apps/dealer)

Executive Screen Completion Metric

Figma Screen Coverage: 45% Implemented (~55% of Dealer App screens/flows are missing in code).

Status: In Progress

Verified Implemented Dealer Screens Table

| Figma Screen / Flow | Implementation Code File | Status |
| --- | --- | --- |
| Business Information | business_information_view.dart | Implemented |
| Payout Details | payout_details_view.dart | Implemented |
| Verification in Progress | verification_in_progress_view.dart | Implemented |
| Add New Item (Fixed / Auction) | add_new_item_view.dart | Implemented |
| Inventory Open (Details & Stats) | inventory_item_detail_view.dart | Implemented |
| Inventory Edit (Edit Details) | edit_item_view.dart | Implemented |
| 2FA Setup / Verification / Done | two_factor_auth_view.dart | Implemented |
| Order Details & Accept Order | accept_order_view.dart | Implemented |

Missing Dealer App Features

Tax Information: Missing W-9 / Tax ID submission form (Figma Frame 256:5418).

Help Center & Terms of Service: Dedicated dealer support knowledgebase view missing.

Dedicated Bank Account Management: Only generic payment add view exists, missing structured bank account card view.

Quality & Fidelity Issues in Dealer Application

1. Inconsistent Text Sizing & Font Scaling

Issue: Font sizes are inconsistent across dealer views—some headings/labels are oversized while secondary body text is undersized.

Fix Required: Standardize text scale variables in text_styles.dart to match Figma proportions.

2. Iconography Mismatches (Requires Figma SVG Replacement)

Issue: Custom Figma vector icons are missing and replaced with standard Flutter Material icons (Icons.*).

Icon Mismatch Rate: 30% to 40% of icons require replacement with Figma SVG vector assets.

3. Minimal Layout Overflows (RenderFlex Overflowed)

Issue: The Dealer App has very low overflow density compared to the Admin and Customer apps, but minor overflow errors still occur on smaller device widths.

Fix Required: Ensure dynamic flex wrappers are applied to form fields and item card lists.

Master Summary Comparison Across All 3 Applications

| Target Application | Figma Screen Existence | Iconography Mismatch Rate | Text Sizing | Layout Overflow | Overall Status |
| --- | --- | --- | --- | --- | --- |
| Admin App (apps/admin) | 100% | 70% to 75% Mismatch | Inconsistent / Small | High Density | In Progress |
| Customer App (apps/customer) | 20% | 40% to 45% Mismatch | Inconsistent (Big/Small) | Moderate Density | Early Development |
| Dealer App (apps/dealer) | 45% | 30% to 40% Mismatch | Inconsistent (Big/Small) | Very Low Density | In Progress |